# OMS SDLC Application - Deployment Plan

# Document Information

| Field | Value |
| --- | --- |
| Document Title | OMS SDLC Deployment Plan |
| Version | 1.0 |
| Date | March 26, 2026 |
| Target Environment | Azure Ubuntu VM (AMS-AIOPS-UBU01) |
| Author | Muruganandam Govindarajan |

# 1. Executive Summary

This document outlines the deployment plan for the Order Management System (OMS) SDLC Demo application to the Azure Ubuntu VM. The application showcases SDLC automation using Factory.ai and consists of Spring Boot microservices backend with a React Native frontend.

# 2. Pre-Deployment Verification Results

## 2.1 Port Availability Check

| Port | Status | Used By |
| --- | --- | --- |
| 8080 | IN USE | docker-proxy (react-app) |
| 8081 | FREE | - |
| 8082 | FREE | - |
| 8083 | FREE | - |
| 8084 | FREE | - |
| 8085 | IN USE | python (Noogler) |
| 8086 | FREE | - |
| 8087 | FREE | - |
| 8090 | FREE | - |
| 5432 | FREE | - |

Decision: Use port 8090 for OMS API Gateway to avoid conflict with existing apps.

## 2.2 System Verification

| Component | Version/Status | Requirement Met |
| --- | --- | --- |
| Docker | 28.2.2 | Yes |
| Docker Compose | 1.29.2 | Yes |
| /data disk space | 471GB free (9% used) | Yes |
| /var/www/html disk | 96GB free (23% used) | Yes |

# 3. Application Architecture

## 3.1 Components Overview

| Layer | Components | Count |
| --- | --- | --- |
| Frontend | React Native Web (Static) | 1 |
| API Gateway | Spring Cloud Gateway | 1 |
| Microservices | Spring Boot Services | 7 |
| Databases | PostgreSQL 15 | 6 |
| Total Containers |  | 14 |

## 3.2 Microservices Details

| Service | Internal Port | Function |
| --- | --- | --- |
| api-gateway | 8080 -> 8090 (external) | Routes all API requests, JWT validation |
| auth-service | 8081 | User authentication, token management |
| catalog-service | 8082 | Product catalog management |
| order-service | 8083 | Order processing |
| inventory-service | 8084 | Stock management |
| payment-service | 8085 | Payment processing |
| shipping-service | 8086 | Shipment tracking |
| notification-service | 8087 | Email/SMS notifications |

## 3.3 Database Details

| Database | Service | Container Name |
| --- | --- | --- |
| authdb | auth-service | oms-auth-db |
| catalogdb | catalog-service | oms-catalog-db |
| orderdb | order-service | oms-order-db |
| inventorydb | inventory-service | oms-inventory-db |
| paymentdb | payment-service | oms-payment-db |
| shippingdb | shipping-service | oms-shipping-db |

# 4. Deployment Architecture Diagram

See architecture diagram in Appendix C or OMS_SDLC_Architecture.drawio file.

# 5. Deployment Steps

## Step 1: Create Project Directory

SSH to VM and create directory:

ssh aiopslinuxadmin@AMS-AIOPS-UBU01
sudo mkdir -p /data/oms-sdlc
sudo chown aiopslinuxadmin:aiopslinuxadmin /data/oms-sdlc

Expected Result: Directory /data/oms-sdlc created with correct ownership.

## Step 2: Copy Project Files to VM

From LOCAL Windows machine:

scp -r C:\trainings\factoryAI\SDLC_Demo\backend aiopslinuxadmin@AMS-AIOPS-UBU01:/data/oms-sdlc/
scp C:\trainings\factoryAI\SDLC_Demo\docker-compose.vm.yml aiopslinuxadmin@AMS-AIOPS-UBU01:/data/oms-sdlc/

Expected Result: Backend folder and docker-compose.vm.yml copied to VM.

## Step 3: Build Frontend Locally

On LOCAL Windows machine:

cd C:\trainings\factoryAI\SDLC_Demo\frontend
npm install
npm run build:web

Expected Result: frontend/dist/ folder created with static files.

## Step 4: Deploy Frontend to Nginx

Create frontend directory on VM and copy files:

ssh aiopslinuxadmin@AMS-AIOPS-UBU01 "sudo mkdir -p /var/www/html/oms-sdlc"
scp -r frontend/dist/* aiopslinuxadmin@AMS-AIOPS-UBU01:/tmp/oms-frontend/
sudo mv /tmp/oms-frontend/* /var/www/html/oms-sdlc/
sudo chown -R www-data:www-data /var/www/html/oms-sdlc/

Expected Result: Frontend files deployed to /var/www/html/oms-sdlc/.

## Step 5: Start Docker Containers

On VM:

cd /data/oms-sdlc
sudo docker-compose -f docker-compose.vm.yml up -d --build
sudo docker-compose -f docker-compose.vm.yml logs -f

Expected Result: 14 containers running (6 databases + 8 microservices). Note: First build takes 10-15 minutes.

## Step 6: Verify Container Status

Check all containers are running:

sudo docker-compose -f docker-compose.vm.yml ps

Expected Result: All 14 containers showing "Up" status.

## Step 7: Configure Nginx

Backup and edit nginx config:

sudo cp /etc/nginx/sites-enabled/default /etc/nginx/sites-enabled/default.backup.$(date +%Y%m%d)
sudo nano /etc/nginx/sites-enabled/default

Add location blocks for /oms-sdlc/ and /oms-sdlc/api/*

Expected Result: Nginx configured with OMS routes.

## Step 8: Test and Reload Nginx

Test and reload:

sudo nginx -t
sudo systemctl reload nginx

Expected Result: Nginx reloaded without errors.

## Step 9: Verify Deployment

Test endpoints:

curl http://localhost:8090/actuator/health
curl http://localhost/oms-sdlc/api/actuator/health

Expected Result: Health endpoint returns {"status":"UP"}.

# 6. Post-Deployment Verification

## 6.1 Access URLs

| Component | URL |
| --- | --- |
| Frontend | http://wingsdemo.waip.wiprocms.com/oms-sdlc/ |
| API Health | http://wingsdemo.waip.wiprocms.com/oms-sdlc/api/actuator/health |
| Swagger UI | http://wingsdemo.waip.wiprocms.com/oms-sdlc/swagger-ui/index.html |
| API Docs | http://wingsdemo.waip.wiprocms.com/oms-sdlc/v3/api-docs |

## 6.2 Verification Checklist

| Check | Command | Expected Result |
| --- | --- | --- |
| All containers running | docker-compose ps | 14 containers "Up" |
| API Gateway accessible | curl localhost:8090/actuator/health | {"status":"UP"} |
| Frontend loads | Browser: /oms-sdlc/ | OMS login page |
| Nginx routing works | curl localhost/oms-sdlc/api/actuator/health | {"status":"UP"} |
| No port conflicts | sudo ss -tlnp ¦ grep 8090 | Only oms-api-gateway |

# 7. Rollback Plan

## 7.1 Stop OMS Application

cd /data/oms-sdlc
sudo docker-compose -f docker-compose.vm.yml down

## 7.2 Remove with Data (if needed)

WARNING: This deletes all database data
sudo docker-compose -f docker-compose.vm.yml down -v

## 7.3 Restore Nginx Config

sudo cp /etc/nginx/sites-enabled/default.backup.YYYYMMDD /etc/nginx/sites-enabled/default
sudo nginx -t && sudo systemctl reload nginx

## 7.4 Remove Frontend Files

sudo rm -rf /var/www/html/oms-sdlc/

## 7.5 Remove Project Directory

sudo rm -rf /data/oms-sdlc/

# 8. Troubleshooting Guide

| Issue | Possible Cause | Solution |
| --- | --- | --- |
| Container won't start | Port conflict | Check sudo ss -tlnp, change port |
| 502 Bad Gateway | Backend not running | docker-compose ps, restart if needed |
| Frontend blank page | Wrong API URL | Check browser console, verify API base URL |
| Database connection error | DB not ready | Wait for health check, check logs |
| Build fails | Missing dependencies | Check Dockerfile, ensure context paths |
| Nginx config error | Syntax error | Run sudo nginx -t to identify issue |

# 9. File Locations Summary

| Component | Location |
| --- | --- |
| Project Root | /data/oms-sdlc/ |
| Docker Compose | /data/oms-sdlc/docker-compose.vm.yml |
| Backend Source | /data/oms-sdlc/backend/ |
| Frontend Static | /var/www/html/oms-sdlc/ |
| Nginx Config | /etc/nginx/sites-enabled/default |
| Nginx Logs | /var/log/nginx/ |
| Docker Volumes | /var/lib/docker/volumes/oms-sdlc_* |

# 10. Approval Sign-off

| Role | Name | Date | Signature |
| --- | --- | --- | --- |
| Developer |  |  |  |
| DevOps Lead |  |  |  |
| QA Lead |  |  |  |
| Project Manager |  |  |  |